Feedback Analyser

Backend Development Log — Lead + Analyst + Checker

Microsoft Hackathon — KrispLabs/Feedback-Analyser, branch: Chaitanya

# Project Overview

The Feedback Synthesiser pipeline: the Gatherer collects real reviews from review sites and similar-market apps; Reasoning splits into the Checker (verifies feedback as true/false) and the Scorer (groups reviews into themes); the Analyst explains why each theme scored the way it did and what to do next; and the result reaches Output/Presentation, with the Analyst's reasoning feeding back in.

Team scope: this document covers our three roles — Lead, Analyst, and Checker. The Scorer role (theme grouping, shared llm.py) is owned by a teammate; our code consumes their output format and our Checker's output feeds their Scorer.

# Interfaces & Contracts

Agreed data contracts between roles, so each person's module can be built and tested independently before final integration.

| Interface | Contract |
| --- | --- |
| Gatherer → Checker | id, source, date, rating, text cleaned review rows |
| Checker → Scorer | Verified reviews only, plus a rejected count |
| Scorer → Analyst | {name, count, samples} per theme (TBD, to confirm with Scorer owner). The Analyst assigns the score itself. |
| Hindsight weekly record | {rejected_count, themes: [{name, count, score, reasoning, next_step, samples}]} |

# Scoring Scale: -5 to +5

Groq (the Analyst) grades every theme on a signed scale so it tells the user specifically where they are lagging, not just a generic sentiment. The scale is framed like a business owner triaging feedback — a bakery analogy anchors the model's calibration in the prompt (e.g. “customers love the sourdough” = +5, “mold found in the display case” = -5).

| Score | Meaning |
| --- | --- |
| +5 | The single thing the product is best at right now — keep doing it. |
| +1 to +4 | Other genuine strengths, ranked by importance (closer to +5 = protect this more). |
| -1 to -4 | Real problems, ranked by urgency (closer to -5 = fix sooner). |
| -5 | The single most urgent problem — work on this instantly, before anything else. |

The Analyst assigns this score itself, with reasoning that references both this week's data and any trend recalled from Hindsight's memory of past weeks.

# Backend Phases

Work was split into four phases, pushed to the Chaitanya branch in pairs to minimise integration errors.

Phase 1 — Checker

File: backend/checker.py

- Rule-based true/false verification per review: duplicate (normalized-text hash), too-short (under 4 words), repeated-phrase spam (one word ≥ 50% of the review), gibberish (low vowel ratio or a 4+ consonant run in a word).

- check_reviews(reviews) -> (verified, rejected_count, rejected_by_reason)

- Verified: Tested against a hand-built mock dataset (backend/data/week_1_mock.csv) with planted duplicates/spam/gibberish, since the Gatherer's real cleaned CSV wasn't ready yet — all 4 rules fired correctly, 6 of 12 reviews verified.

Phase 2 — Hindsight Memory Layer

File: backend/memory.py

- HindsightMemory class used as a context manager so the aiohttp session closes cleanly (fixed an “unclosed client session” warning from the first raw test script).

- store_week(week_number, week_result) retains one memory per week, tagged week:<n>.

- recall_context(query) performs semantic recall across past weeks for the Analyst to reason about trends.

- Verified: Stored a week-1 “login issues” theme and recalled it back correctly against the real Hindsight Cloud API.

Phase 3 — Analyst

File: backend/llm.py + backend/analyst.py

- llm.py: shared Groq call helper (call_llm), 3 retries with backoff, safe JSON fallback if Groq fails. Model: openai/gpt-oss-120b — confirmed live via client.models.list() since Groq's available lineup had changed. Placeholder until reconciled with the Scorer's own shared llm.py.

- analyst.py: analyze_theme() recalls past-week context from Hindsight, then prompts Groq (system prompt anchors the -5..+5 scale with the bakery analogy) to return {score, reasoning, next_step} per theme.

- Verified: Ran end-to-end against real Groq + Hindsight: “login issues” (12 mentions, recalled trend from a prior test week) scored -5, with reasoning explicitly citing the recurring trend and a concrete immediate action. “dark mode” (5 positive mentions, no history) scored +3 — correctly a real strength but not maxed, since it wasn't the single standout.

- Fixed along the way: a UnicodeEncodeError printing Groq's output on Windows console (cp1252 can't encode some Unicode punctuation Groq returns), resolved with sys.stdout.reconfigure(encoding="utf-8") at the entrypoint.

- Needed before integration: The Scorer's real themes format, currently stubbed as {name, count, samples}.

Phase 4 — run_week() Orchestrator

File: backend/run_week.py

- Wires stub_gather_week → check_reviews → stub_score_themes → analyze_week → HindsightMemory.store_week, returning one results dict for the dashboard.

- Gatherer/Scorer stubs use the agreed interfaces, so swapping in the real teammate modules later is a one-line change.

- Verified: Ran end-to-end on the mock week-1 dataset: 6/12 rejected (matches Phase 1), 3 themes found and scored with sensible relative prioritization — login issues: -5 (most urgent, 3 mentions), loading speed: -3 (real problem, less urgent), dark mode: +2 (mild strength, 1 mention). Result was also stored back into Hindsight for next week's recall.

- Needed before integration: Real Gatherer and Scorer module signatures for final integration; stubbed until those teammates push.

# Docker Setup & Verification

backend/Dockerfile (python:3.12-slim, installs requirements.txt) plus a root docker-compose.yml, so teammates can run the backend without installing Python or pip locally.

- docker compose build — image builds cleanly, all dependencies (hindsight-client, groq) resolve with no conflicts.

- Running with no .env present — container still starts (required: false on the env file in docker-compose.yml) and the app itself raises a clear “Missing API key(s)” error instead of Docker failing to start.

- Running with real keys passed as ephemeral -e env vars (never written to disk) — the full Hindsight store/recall round trip succeeded inside the container.

# Secrets Management

- Real keys live in keys.csv (gitignored) — Groq and Hindsight Cloud API keys — never committed.

- For Docker: copy .env.example to .env and fill in real values (also gitignored). backend/config.py reads real environment variables first, falling back to keys.csv for local non-Docker development.

# Status

- Folder scaffolded, flow diagram received and mapped to code structure.

- Docker build and run verified end-to-end.

- Phase 1 — Checker: complete.

- Phase 2 — Hindsight memory layer: complete.

- Phase 3 — Analyst + shared Groq helper: complete.

- Phase 4 — run_week() orchestrator: complete, verified end-to-end.

- Not started: swap stubbed Gatherer/Scorer for teammates' real modules once pushed; end-to-end test across all 4 demo weeks; dashboard hookup.